SOFTWARE LAB — PROJECT PROGRESS REPORT

PromptBench

An AI-graded practice platform for the interview skill of working effectively with an AI assistant on open-ended business problems.

Report date: September 14, 2026   |   Previous report: September 6, 2026

Project Overview

PromptBench lets a candidate pick a business case, work through it with an embedded Helper AI, then submit a final answer. A separate Judge AI privately grades the full transcript and answer against a hidden rubric and ground-truth notes, returning a per-dimension score breakdown.

The core design rule: the Helper AI and Judge AI are architecturally isolated. The Helper never has access to the rubric, the ground truth, or any scoring information — this is the integrity guarantee of the whole product.

Current Status

| BACKEND Complete | FRONTEND Complete | DEPLOYMENT Not started |
| --- | --- | --- |

Progress Since Last Report (Sep 6 → Sep 14)

- The React frontend moved from “Not started” to “Complete” — all planned pages are built and wired to the live backend: Login, Signup, Question List, Case Workspace (chat + submission), Score Dashboard, and My Attempts.

- Added route-level protection so unauthenticated users are redirected to Login before reaching any case data.

- Added a centralized Axios API client with a JWT interceptor, so every authenticated request automatically carries the candidate's token.

- End-to-end candidate journey is now testable in the browser: signup → login → pick a case → chat with Helper AI → submit → view score → review attempt history.

What We Have Built

- Database layer: all 5 tables (users, questions, submissions, transcript_turns, evaluations) implemented as SQLAlchemy models exactly per spec.

- Authentication: signup, login, and JWT-protected routes working end-to-end; passwords hashed with bcrypt.

- Case study API: endpoints to list and fetch cases. Hidden fields (ground_truth_notes, rubric_json) are never sent to the frontend.

- Helper AI: chat endpoint where the candidate works through a case; every message is persisted, and the AI sees only public case context — never the answer key.

- Judge AI: grading endpoint invoked once, on final submission — takes the full transcript + final answer + hidden rubric, returns structured JSON scores with reasoning. Includes retry-safe JSON parsing for malformed model output.

- Isolation guarantee: Helper and Judge are separate functions with separate system prompts and separate API calls — enforced in code, not just policy.

- Anti-gaming checks: automated checks for near-zero conversation, too-fast submission, and pre-written answers pasted as the first chat message.

- Seed content: 5 case studies loaded, covering all three categories (data diagnosis, strategy, customer reasoning) and a range of difficulties.

- Frontend (React): Login, Signup, Question List, Case Workspace, Score Dashboard, and My Attempts pages, fully built and connected to the live backend via a shared Axios client.

- Automated test suite: an end-to-end integration test script covering the full candidate journey from signup through evaluation, runnable with mocked LLM responses for fast, credential-free testing.

What's Left

- Deployment: frontend to Vercel, backend to Render/Railway; database already live.

- Content: 3–5 additional case studies to reach the 8–10 target for “feature complete.”

TECH STACK  React + Tailwind · FastAPI + SQLAlchemy · PostgreSQL · JWT + bcrypt · Claude API (Helper + Judge roles)