SOFTWARE LAB — PROJECT PROGRESS REPORT

PromptBench

An AI-graded practice platform for the interview skill of working effectively with an AI assistant on open-ended business problems.

# Project Overview

PromptBench lets a candidate pick a business case, work through it with an embedded Helper AI, then submit a final answer. A separate Judge AI privately grades the full transcript and answer against a hidden rubric and ground-truth notes, returning a per-dimension score breakdown.

The core design rule: the Helper AI and Judge AI are architecturally isolated. The Helper never has access to the rubric, the ground truth, or any scoring information — this is the integrity guarantee of the whole product.

# Current Status

| BACKEND Complete | FRONTEND Not started | DEPLOYMENT Not started |
| --- | --- | --- |

# What We Have Built

- Database layer: Database schema — all 5 tables (users, questions, submissions, transcript_turns, evaluations) implemented as SQLAlchemy models exactly per spec.

- Authentication: signup, login, and JWT-protected routes working end-to-end; passwords hashed with bcrypt.

- Case study API: endpoints to list and fetch cases. Hidden fields (ground_truth_notes, rubric_json) are never sent to the frontend.

- Helper AI: chat endpoint where the candidate works through a case; every message is persisted, and the AI sees only public case context — never the answer key.

- Judge AI: grading endpoint invoked once, on final submission — takes the full transcript + final answer + hidden rubric, returns structured JSON scores with reasoning. Includes retry-safe JSON parsing for malformed model output.

- Isolation guarantee: Helper and Judge are separate functions with separate system prompts and separate API calls — enforced in code, not just policy.

- Anti-gaming checks: automated checks for near-zero conversation, too-fast submission, and pre-written answers pasted as the first chat message.

- Seed content: 5 case studies loaded, covering all three categories (data diagnosis, strategy, customer reasoning) and a range of difficulties.

# What's Left

• Frontend (React): login/signup, case list, chat workspace, and score dashboard pages, wired to the live backend.

• Deployment: frontend to Vercel, backend to Render/Railway, database already live.

• Content: 3–5 additional case studies to reach the 8–10 target for "feature complete."

TECH STACK   React + Tailwind  ·  FastAPI + SQLAlchemy  ·  PostgreSQL  ·  JWT + bcrypt  ·  Claude API (Helper + Judge roles)